## Slide 1: Software Development Process Models
The Waterfall Model (for our project development)
(Reference: Chapter 2)

## Slide 2: Outline
What is software development process model
The waterfall model

## Slide 3: Software Development Process Model
System development challenges call for an engineering approach for software development. A software process is required.
Definition 2.1 A software process defines a series of activities performed to construct a software system. Each activity produces some artifacts, which are the input to other phases. Each phase has a set of entrance criteria and a set of exit criteria.

## Slide 4: The Waterfall Process
System Engineering
Software Requirements Analysis
Software Design
Coding & Unit Testing
Integration & Integration Testing
Acceptance Testing
Maintenance

## Slide 5: The Waterfall Process
Design
Analysis
Coding
Testing
Maintenance

## Slide 6: Merits of the Waterfall Model
The simple, straight sequence of phases of the waterfall simplifies project management.
It supports function-oriented project organization:
  Each project is carried out by a pipeline of functional teams.
  Each functional team is specialized in one function such as requirements analysis, design, implementation, integration and testing, and so forth.

## Slide 7: Problems of the Waterfall Model
It is inflexible to requirements change.
The long development duration means the system is outdated when it is delivered.
Users cannot experiment with the system to provide early feedback.
The customer has to wait until the entire system is implemented and deployed to reap the benefits.
The customer may lose the entire investment if the project fails.